Minutes for week Six of the group project between the members of the Level 4-5 Group 17.

Location of the meeting: Room A214 and Waterfront building room W211
Date of meeting: 9:20am to 1:30pm
Attendees: Ross Warren and Razvan Muresan Bardos.
Apologize: Darren Wright, who was ill.

Matters of discussion.
This meeting we discussed the current plan for the week’s sprint, what work shall be divided amongst what members of the team and the current actions that should be taken to construct a Playable game. The presentation went well with the creative process being praised yet, issues were also raised on potential over scoping recommending quality over quantity from now on attempting to make a good 50 seconds of a finished game.
Decided Plan.
The group decided for this week the current plan;

Ross;
1 Hour: Skype/Discord.
30 Minutes: Make minutes for this weeks sprint.
4 Hours: Construct the quick time combat mechanic.
30 Minutes: Create art assets for health and and damage.

Razvan;
1:30 Hours: Create art asset of background for the hiding scene.
1 Hour: Create a visual timer to show the mum is coming.
30 Minutes: Skype/Discord.
3 Hours: Create the hiding mechanic for the hiding scene.

Darren;
30 Minutes: Skype/Discord.
2 Hours: Create art assets for 2 enemy sprites.
1 Hour: Make the art assets for our quick time keys.
2 Hours: Make sprite sheets for the enemies you makes attacks.

This meeting was ended at 1:30pm the same day, and Skype and Discord meetings are being arranged for the weeks sprint.