Minutes for week two of the group project between the members of the Level 4-5 Group 17.

Location of the meeting: University of Suffolk, Atrium building Room: A214
Date of meeting: 11am till 12:30am
Attendees: Ross Warren, Reece Page and Razvan Muresan Bardos.
Apologies: Darren Wright, who was able to attend due to availability issues.

Matters of discussion.
This meeting we discussed the current plan for the weeks sprint, what work shall be divided amongst what members of the team and what roles they should take such as designers and coders.
We decided upon the theme of our game and what steps we must take to create a PowerPoint presentation for next week’s Group project review day.
It was also discussed the methods we would take to go into the emotions we are going to use in the group project.

Decided Plan.
The group decided for this week the current plan;
The game we have decided to make uses the emotions Onism and Ruckkehrunruhe, using Razvan's work on onsim and mine on Rukkehrunruhe we are going to be developing a game where the player character uses a virtual reality headset (we are not making the game in virtual reality "probably") to venture into another amazing world as a whole new badass person in an 80's cyberpunk theme, meanwhile when he is not playing with his VR device he goes through a boring repetitive confined life for example an office job, where he wishes he was in this 80's hype creating paradise.

Reece;

Brainstorm mechanics for the game and isolate what mechanics we can use with Razvan. - 1 hour
Presentation development creating a tagline and talking about the platform. - 1 hour
Set up Github and make a replacement Jira folder in Github. 30 minutes
Skype/Discord meeting with Ross for 30 minutes (say when available preferably Friday or Monday).

Ross;

Concept art- 1 hour
Make the minutes for the meeting and skype meetings-30 minutes
Presentation work-1 hour
Skype team members 1:30 hours

Razvan;

Research the chosen emotions for the project in depth- 1 hour
Create possibilities in the game for example mechanics and gimmicks/aesthetic using the emotions we have chose- 1:40 minutes
2 Moodboards containing things related to our concept- 1 hour
Skype/Discord meeting at 5pm Friday with Ross- 30minutes

Darren;

2 Moodbaords containing things related to our concept- 1 hour
Concept art related to the theme, for example NPC's player characters clothes and background designs.- 1 hour
Skype/Discord meeting with Ross for 30 minutes (say when available preferably Friday or Monday).

This meeting was ended at 12:30am the same day, and Skype and Discord meetings are being arranged for the weeks sprint.